Project Justification

1.Justified Workload(For everyone)

Week 2

We spend 3 hours to discuss and share project ideas and then decide the project.Then spend 2 hours to search information about this project.

Week 3

We spend 2 hours to discuss the project, such as motivation,tools and features,then assign individual task. Everyone spends 3 hours to search related information and complete individual task.

Week 4

Spend 5 hours to check and discuss individual task, then develop individual task.

Week 5

Spend 2 hours to search information about target users and design UI. Spend 3 hours to design the prototyping and framework.

Week 6- week 8

Assign individual programming task. Spend at least 5 hours per week to search information and learn programming skills to implement the function of application.

Week 9

Spend 5 hours to test and debug the application and then publish the application on the APP Store.

2.Beyond Current Capabilities

All of our team members have basic programming skills and passion for IT. We have learned the basic of Java programming language, therefore we can build this application by Java, all of us are programmer for this project, we can work together to build this application. Furthermore, we have learned a course on design, we can make the UI of this application friendly and useful. We will try our best to make a good application. Because our group will develop this program on the ios platform, we will learn how to code on Xcode. In addition, we will learn more programming skills to develop this application. Honestly, it is very difficult for us to complete this application because it beyonds our knowledge and capabilities, but we will try our best to develop this application.